## Slide 1: Chap#5
Computer Contracts

## Slide 2: Contract Law
Contract law provides rules for the termination of the contract if performance becomes impossible.
There are therefore directives and proposals for directives on (international business over internet):
1. legal protection for encrypted services in the internal market;
2. electronic signatures;
3. electronic commerce;
4. distance contracts;
5. distance selling of financial services.
Set out clearly the terms on which each is to work, and to provide for such matters as the method of payment; what happens if there is a defect in the goods, software or services provided. It is also advisable to settle the appropriate methods of terminating the agreement.
contract is set out in a clear and logical manner and that it is complete and consistent.
In this chapter we shall concentrate on contracts which are relevant to the development and supply of software; in particular, we shall describe in some detail the elements which go to make up contracts for the supply of software which is to be custom-built for a client

## Slide 3: 5.1 Contracts for the supply of custom-built software at a fixed price
5.1.1 Structure of the contract
Such a contract might consist of:
a short introductory section, which specifies, among other things, the names of the parties to the contract.
set of standard terms and conditions;
set of appendices or annexes.(references)

## Slide 4: Continue…
5.1.2 The introductory section
The first part of the contract is brief; it states that it is an agreement between the parties whose names and registered addresses are given. It is dated and signed by authorized representatives of the parties(Jargons).
5.1.3 What is to be produced
Requirements specification sets out the detailed requirements of the client. Ideally, the specification should be complete, consistent and accurate and set out all that the client wants to be done in the performance of the contract.
Contract should provide a procedure for making variations to the specification or job description, then follow this through by providing a method of calculating payment for work done to facilitate the changes, and also perhaps provide for a variation of the level of anticipated performance.

## Slide 5: Continue…
5.1.4 What is to be delivered
list of possibilities:
• source code
• command files for building the executable code from the source and for installing it;
• documentation of the design and of the code;
• reference manuals, training manuals and operations manuals;
• software tools to help maintain the code;
• user training;
• training for the client’s maintenance staff;
• test data and test results.

## Slide 6: Continue…
5.1.5 Ownership of rights
legal rights are being passed by the software house to the client under the contract. Ownership in physical items such as books, documents or discs will usually pass from the software house to the client.
Where the client is granted a license, the following matters should be dealt with in the contract:
duration of the license ( Fixed Time)
the license agreement should state whether the licensee can assign or transfer the license to another.
scope of the license: does the license cover use on one particular computer, or can the software be run on other machines.
confidentiality: the license will often seek to restrain the licensee from allowing anyone other than company employees to become familiar with the use of the software.
5.1.6 Confidentiality
promise to maintain the confidentiality of the other’s secrets (specific info to specific person)

## Slide 7: Continue…
5.1.7 Payment terms
The standard terms and conditions will specify the payment conditions, that is something along the lines that : Payment shall become due within thirty days of the date of issue of an invoice otherwise terminate or extra charges.
5.1.8 Calculating payments for delays and changes (Client end)
Delay payments and payments for variations to the original requirements are, perhaps, the commonest cause of contractual disputes.

## Slide 8: Continue…
5.1.9 Penalty clauses
Delays in delivering working software are notoriously common; it might therefore be expected that contracts for the supply of software would normally include such a penalty clause.(not acceptance)
5.1.10 Obligations of the client
Client end
• provide documentation on aspects of the client’s activities or the environment in which the system will run;
• provide access to appropriate members of staff;
• provide machine facilities for development and testing;
• provide accommodation, telephone and secretarial facilities for the company’s staff when working on the client’s premises;
• provide data communications facilities to the site.

## Slide 9: Continue…
5.1.11 Standards and methods of working
The supplier is likely to have company standards, methods of working, quality assurance procedures, etc. and will normally prefer to use these.
5.1.12 Progress meetings
Regular progress meetings are essential to the successful completion of a contract.
The minutes of progress meetings, duly approved and signed, should have contractual significance in that they constitute evidence that milestones have been reached and that delay payments have been agreed.

## Slide 10: Continue…
5.1.13 Project Managers
The Project Managers must have at least the authority necessary to fulfil the obligations which the contract places on them. It is particularly important that the limits of their financial authority are explicitly stated.
5.1.14 Acceptance procedure
Acceptance procedures are a critical part of any contract for they provide the criteria by which successful completion of the contract is judged.
Client should provide a fixed set of acceptance tests and expected results and that successful performance of these tests shall constitute acceptance of the system.

## Slide 11
5.1.15 Warranty and maintenance
Once the product has been accepted, it is common practice to offer a warranty period of, typically, 90 days. Any errors found in the software and reported within this period will be corrected free of charge.
5.1.16 Indemnity
Third Party involvement each party indemnifies the other for liability arising from its own faults in this respect.
5.1.17 Termination of the contract
supplier is to be paid for all the work carried out up to the point where the contract is terminated, together with some compensation for the time needed to redeploy staff on other revenue-earning work.

## Slide 12: Continue…
5.1.18 Arbitration
Court action to resolve a contractual dispute is likely to be expensive. For this reason, it is common practice for contracts to include a statement that, in the event of a dispute that cannot be resolved by the parties themselves, they agree to accept the decision of an independent arbitrator.
5.1.19 Inflation
In lengthy projects or projects where there is a commitment to long term maintenance, the supplier will wish to ensure protection against the effects of unpredictable inflation and how the effect on the overall price is to be calculated.
5.1.20 Applicable law
Where the supplier and the client have their registered offices in different legal jurisdictions follow accordingly.